|  |  |  |
| --- | --- | --- |
| What went well   * We have nicely portrayed all of the authentication functionalities planned for 2nd release such as: * Admin accounts must be granted permission to give access to certain documents * Admin accounts must be granted permission to change access to documents that they have uploaded * Admin accounts must be able to distinguish granting/denying access per activity and per organization * User must be able to access messages to which he has an access given by admin account * User must be able to access any attachment search in the document search bar * Different slides showed the work committed in the project so far, and we were pleased with the conclusion of this sprint review * Slide down menu and pop out windows were successfully implemented |  | What could’ve gone better?   * More security related issues could have already been tackled, since they are not something that can be implemented at the end of the development * More engagement from different group members in the discussion should be pursued, hopefully in sprint 4 every member will include his part in the presentation * Maybe some more extensive demo could have been provided, since some functionalities weren’t fully clear * Maybe 0Auth feature could be tackled, but we as a team are not sure whether it’s going to be even implemented in the final version of our project |
|  |  |  |
| What do we want to try next?   * We want to incorporate every user story planned for 3rd release into our project: * User must be able to download document content * User must be able to document attachments included in the documents * User must be able to view document online so no need for download is necessary in order to be able to read it * User must be able to view attachments, included in the documents, online so no need for download is necessary in order to be able to read it * User must be able to log out so that no one can violate the confidentiality of one’s account * Forgot password feature should be implemented, since users tend to forget their passwords. With and arbitrary number of users, it’s simply a necessary feature |  | What puzzles us?   * Currently there are several issues with viewing and downloading the attachments attached in any document. The issue must be solved rather quickly, since it’s an included in basic functionality of the web app * Forgot password feature is tricky, since it takes a lot of user input that needs to be sent directly to our database with AJAX and JDBC, which leaves a huge opening for several malicious attacks. * CSS of several html pages should be changed for better, and some UI aesthetics such as: username displayed in a corner are missing. It’s a matter of time rather than knowledge to implement * Fluent cooperation between two merged groups still requires a bit more time |